Module Code & Module Title

CS6PO5NT – Final Year Project

Assessment Weightage & Type

Final Year Project Proposal (5%)

Year And Semester

2025-26 Autumn

Student Name: Jitendra Sahu

London Met ID: 23049256

College ID: np05cp4a230176

Assignment Submission Date: Friday, November 28, 2025

Internal Supervisor: Mr. Kushal Tamang

External Supervisor: Mr. Samuel Sherpa

Title: CareFleet

I confirm that I understand my coursework needs to be submitted online via Google Classroom under the relevant module page before the deadline for my assignment to be accepted and marked. I am fully aware that late submissions will be treated as non-submission and a mark of zero will be awarded

Table of Contents

1.	Introduction	1

1.1	Problems Scenario	1

1.2	Solutions	2

2.	Aims And Objective	3

2.1	Aims	3

2.2	Objectives	3

3.	Expected Outcomes and Deliverables	4

4.	Project Risks, Threats and Contingency Plans	5

5.	Methodology	7

6.	Resource requirements	9

6.1	Hardware Requirements	9

6.2	Software Requirements	9

7.	Work breakdown structure (WBS)	11

8.	Milestones	12

9.	Project Gantt Chart	14

10.	Conclusion	15

11.	References	16

# Introduction

CareFleet is a modern healthcare platform that simplifies medical interaction process. It provides a centralized online space where patients and doctors can connect easily without physical barriers. The system focuses on making healthcare faster, more organized and available from anywhere. CareFleet supports both hospitals and independent doctors by giving them digital tools to manage appointments and consultations smoothly.

Health services today are becoming more digital because people expect faster and more convenient access to doctors. Visiting hospitals physically for simple consultations creates unnecessary crowds, long waiting lines, and delays. Many patients struggle to get timely appointments, and doctors also deal with mismanaged schedules and communication issues. These problems affect both the patient experience and hospital workflow.

CareFleet aims to improve this experience by offering a smooth online system where patients can book appointments, consult doctors virtually, receive e-prescriptions, and manage their medical history in one place. This system helps reduce delays, makes healthcare more accessible, and supports better communication between doctors and patients.

## Problems Scenario

Most healthcare centres still use traditional appointment systems. This causes several problems for both patients and medical staff:

- Long waiting times due to manual registration and scheduling.

- Overcrowded hospitals, even for minor health queries.

- Difficulty in accessing specialist doctors, especially in remote areas.

- Loss or misplacement of paper prescriptions, leading to treatment errors.

- Poor management of patient history, making diagnosis and follow-up harder.

- Limited communication between doctors and patients outside hospital visits.

## Solutions

CareFleet aims to solve these problems by providing a complete, easy-to-use digital healthcare system. It will offer:

- Online Appointment Booking

Patients can book appointments based on doctor availability.

- Virtual Consultation

Patients can meet doctors through a secure chat or video call from home.

- E-Prescription System

Doctors can generate and share digital prescriptions instantly.

- Medical History Management

Patients can view past reports, prescriptions, and consultations.

- Doctor Dashboard

Doctors can manage appointments, patient files, and prescriptions.

- Admin Panel

Admins can verify doctor credentials and supervise overall activity.

# Aims And Objective

## Aims

The aim of the CareFleet project is to develop a user-friendly healthcare management system that supports online appointments, virtual consultations and e-prescriptions to make healthcare faster, more accessible and more efficient.

## Objectives

The objective behind the developed the system are given below:

- To create a smooth online appointment booking system.

- To implement virtual consultation using a secure chat and video platform.

- To allow doctors to generate and manage e-prescriptions.

- To provide patients with a personal dashboard for medical history.

- To build a doctor dashboard for managing schedules and patient details.

- To enable admin verification of patient and doctor accounts.

- To create notification features for appointment reminders.

- To maintain proper security for all patient data stored in the system.

# Expected Outcomes and Deliverables

Once the project completed it will deliver the fully functional for the CareFleet system with the following features:

- Online Appointment Booking

- View doctor availability

- Choose date and time

- Appointment confirmation notifications

- Virtual Consultation Module

- Video consultation interface

- Chat support

- Doctor notes section

- E-Prescription System

- Doctors can generate prescriptions digitally

- Patients can download or view prescription history

- Automatic record storing

- Patient Dashboard

- Personal medical records

- Past appointments

- E-prescriptions list

- Doctor Dashboard

- Manage daily schedule

- View patient history

- Write notes and prescriptions

- Admin Panel

- Approve doctor accounts

- Manage system-wide activities

# Project Risks, Threats and Contingency Plans

During development and after deployment, the project may face several risks. These are listed below:

- Development Risks

Risk: Delays in development due to multiple integrated modules.

Mitigation:

- Divide tasks into sprints using Scrum

- Regular progress tracking

- Technical Risks

Risk: Issues with video consultation module.

Mitigation:

- Test multiple video APIs early

- Use stable and tested libraries

- Data Privacy Risks

Risk: Sensitive patient information may be exposed.

Mitigation:

- Use strong encryption

- Implement strict access control

- Internet Connectivity Risks

Risk: Users may experience low-quality video calls.

Mitigation:

- Provide low-bandwidth mode

- Allow rescheduling of calls

- Fake Doctor Registrations

Risk: Unverified doctors entering the system.

Mitigation:

- Mandatory document upload

- Admin approval required

- Scalability Risks

Risk: System may slow down with too many users.

Mitigation:

- Optimize database queries

- Use cloud hosting for scalability

# Methodology

In order to develop the CareFleet system in a structured and flexible way, I have used Agile (Scrum) Methodology for the development.

Scrum methodology is a well taken approach to handling complex projects especially in software development. On the most basic level, Scrum advocates a cooperative method of work and focuses on collaboration, openness, and flexibility. Scrum is based on the concept of the iteration and constant improvement as opposed to the traditional approaches to project management, where the upfront planning is conducted in advance (S, 2025).

Figure 1: Scrum Image (S, 2025)

Scrum makes the development process easier because it breaks the project into smaller parts and completes them in short cycles called sprints. This approach makes it easier to handle changes, gather feedback, reduce risks and quickly produce a working version of the system.

Scrum is selected for the development of the following reason:

- It gives flexibility to add or change features when needed.

- Work is done in small, manageable sprints, making progress easier to track.

- Continuous feedback improves the system during development.

- It reduces risks by testing features regularly.

- It helps single-developer or small teams stay organized and focused.

# Resource requirements

## Hardware Requirements

- Laptop/PC with at least Intel i5 processor

- Minimum 8 GB RAM (16 GB recommended)

- Enough storage for development tools and files

- Stable and high-speed internet for video consultation module

## Software Requirements

- Project Management Tools

- Trello or Jira will be used to plan tasks, manage sprints, and track overall project progress.

- Frontend Development

- HTML, CSS, JavaScript for building the user interface.

- Bootstrap or tailwind CSS to design a clean and responsive layout.

- Backend Development

- .NET Core framework for building the main backend API and server-side logic.

- C# as the primary programming language for backend development.

- Visual Studio or Visual Studio Code as the development environment.

- Database Management

- Microsoft SQL Server for storing all application data including users, appointments, prescriptions, and consultation records.

- SQL Server Management Studio (SSMS) for managing the database.

- Version Control

- Git for source code management.

- GitHub for code hosting, backup, and team collaboration.

- Testing Tools

- Postman for testing backend APIs.

- Browser testing tools to ensure proper frontend performance.

- Platform and Compatibility

- The system will be developed as a web-based application.

- Fully compatible with modern browsers such as Google Chrome, Microsoft Edge.

# Work breakdown structure (WBS)

Work Breakdown Structure (WBS) is a way of dividing a big project into smaller, easier, manage to handle. We do not look at the project as one huge job, we break it down into clear tasks and sub-tasks so the work becomes more organized and manageable. It helps for better planning, clearer responsibilities and an easier way to track progress. WBS of this project is given below.

Figure 2: Work breakdown structure (WBS)

# Milestones

Project milestones are important points in a project that show how much work has been done and what stage the team has reached. They work like simple check points that help everyone understand if things are going as planned. These points guide the team from the beginning of the project, through the main work, and all the way to the finish, making it easier to stay focused and notice delays or issues early (ProjectManager.com, 2025).

The milestone of this project are given as follows:

- Milestone 1 – Topic Finalization

Choose the project topic and define the scope, focusing on online healthcare services.

- Milestone 2 – Proposal Submission

Prepare and submit the proposal including aims, objectives, WBS, and Gantt chart.

- Milestone 3 – SRS Documentation

Create Software Requirement Specification with detailed functional and non-functional requirements.

- Milestone 4 – User Authentication System

Develop login and registration for patients, doctors, and admins.

- Milestone 5 – Interim Report Submission

Prepare interim report including system design, diagrams, and progress.

- Milestone 6 – Patient Dashboard Development

Build patient dashboard for medical history and appointments.

- Milestone 7 – Doctor Dashboard Development

Create doctor interface for managing appointments and consultations.

- Milestone 8 – Appointment Booking System

Implement appointment scheduling with date and time availability.

- Milestone 9 – Virtual Consultation Module

Integrate video consultation interface.

- Milestone 10 – E-Prescription Module

Implement digital prescription creation and storage.

- Milestone 11 – Notifications System

Add reminders and status updates.

- Milestone 12 – Final Testing and Debugging

Fix bugs, perform testing, and optimize the system.

- Milestone 13 – Deployment

Deploy the system on a cloud platform.

- Milestone 14 – Final Report Submission

Prepare final documentation and submit the complete project.

# Project Gantt Chart

A Gantt chart is a graphical representation of a project timetable which is widely utilized. It is a form of bar chart that indicates the beginning and the end date of the elements of a project that includes resources, planning, and dependencies (Grant, 2025).

Figure 3: Gantt Chart

# Conclusion

CareFleet is designed to simplify and modernize healthcare services by moving key processes online. The system reduces long waiting times, makes consultations more accessible and stores medical information securely in one place. By integrating appointment booking, virtual consultations and e-prescriptions, CareFleet creates a smoother experience for both patients and doctors. With the use of Agile Scrum methodology, the project will develop step-by-step, ensuring continuous improvement and timely delivery.

# References

Grant, M. (2025) Gantt Chart: Definition, Benefits, and How It’s Used [Online]. Available from: https://www.investopedia.com/terms/g/gantt-chart.asp [Accessed 28 November 2025].

PM-Partners. (2024) What is Scrum? An overview of Scrum and The Agile Journey [Online]. Available from: https://www.pm-partners.com.au/insights/the-agile-journey-a-scrum-overview/ [Accessed 28 November 2025].

ProjectManager.com. (2025) Work Breakdown Structure (WBS) Guide [Online]. Available from: https://www.projectmanager.com/guides/work-breakdown-structure [Accessed 28 November 2025].

S, B. (2025) scrum-methodology/ [Online]. Available from: https://www.nimblework.com/agile/scrum-methodology/ [Accessed 28 November 2025].